# Complete e-Invoicing Readiness Checklist (UAE — printable & action-ready)

Below is a complete, actionable checklist you can use to manage your e-invoicing (PINT-AE / UAE) readiness project.
 First a compact one-page quick checklist, then a detailed checklist organized by area with suggested fields you can copy into your project tracker (Priority / Owner / Target Date / Status).

## One-page quick checklist (printable)

- Appoint e-Invoicing project owner & steering team (Tax, IT, Ops, Finance).

- Inventory all invoice sources (ERP, POS, ecommerce, portals, manual).

- Complete gap analysis mapping current fields → PINT-AE (use the spreadsheet).

- Choose Accredited Service Provider (ASP) and register for sandbox.

- Build/export machine-readable PINT-AE XML/JSON.

- Implement human-readable PDF template containing required visible fields.

- Implement integration to ASP (API/SFTP/portal) and secure authentication.

- Add validation, queuing and retry (offline/van sales).

- Create audit & archival strategy (≥5 years, tamper evidence).

- Complete end-to-end testing in sandbox (positive & negative tests).

- Pilot with one business channel; reconcile and fix issues.

- Train finance, sales, support and field staff.

- Go-live staged by legal entity/channel and monitor for errors.

- Document SOPs for issuance, cancellation, credit notes & corrections.

- Post-go-live monitoring, SLA with ASP, and audit readiness.

## Detailed checklist (copy into your project tracker)

### A — Governance & planning

- Appoint project sponsor and cross-functional owner. (Priority: High)

- Form project team with clear roles: Tax lead, IT lead, Ops, Legal, Vendor liaison, Testing lead.

- Define scope & cutover approach: which legal entities, VAT groups, channels, invoice types (B2B/B2G/exports).

- Set timeline with milestones (inventory, gap analysis, vendor selection, integration, sandbox testing, pilot, go-live).

- Budget approval for vendor fees, development, infrastructure, training.

- Risk register created (connectivity, vendor SLA, regulatory changes).

- Communication plan for internal stakeholders & customers.

### B — Systems inventory & mapping

- List every invoice-issuing system (ERP(s), CRM, ecommerce, marketplace portals, POS, mobile apps, 3PL billing, manual templates).

- For each system list: legal entity, currency, tax registration number (TRN), invoice numbering scheme, returns/credit process.

- Export sample invoice files (PDF + raw data) from each system for mapping.

- Map each current field → target PINT-AE field (mandatory/conditional/optional). Mark match/partial/missing.

- Identify fields requiring transformation (dates, decimals, codes, VAT treatment, unit of measure).

- Identify processes that create invoices (sales order confirm, delivery, periodic billing, recurring invoices, self-billing).

### C — Data quality & master data

- Validate customer master data: legal name, TRN, address, contact email, billing address.

- Validate product master data: SKU, description, unit of measure, HS/commodity codes (if needed), VAT applicability, item classification.

- Standardize tax codes and tax calculation rules across systems.

- Normalize invoice numbering and ensure uniqueness across entities.

- Fix known data quality issues (missing TRNs, incomplete addresses, invalid emails).

### D — Application & integration changes

- Decide integration pattern: native ERP connector vs middleware vs manual ASP portal.

- Develop/export module to produce PINT-AE XML/JSON.

- Ensure machine-readable file contains all mandatory PINT-AE fields and correct types/formats.

- Build human-readable invoice (PDF/HTML) that includes required visible fields and reference to the e-invoice ID (if applicable).

- Add pre-submission validation to catch schema and enumeration errors.

- Create mapping table (current field → PINT field) and keep configurable.

- Implement version handling for the PINT schema (configurable mapping by version).

### E — Integration to Accredited Service Provider (ASP)

- Shortlist ASPs: check accreditation, Peppol support, sandbox, SLA, throughput, pricing, security, archiving.

- Register & onboard with chosen ASP (sandbox credentials, technical docs).

- Implement transport: API client, SFTP, or ASP portal. Handle authentication (API keys / OAuth / mTLS).

- Implement submission status tracking and error handling (accepted, rejected, pending).

- Store ASP message IDs and reconciliation references in your system.

- Define SLA & escalation procedure with ASP for failures.

### F — Offline & field sales (van sales / mobile POS)

- Implement local storage & persistent queue on mobile devices.

- Ensure guaranteed-delivery pattern: store → attempt transmit → retry with backoff.

- Define offline time tolerance and reconciliation frequency.

- Implement reconciliation reports for transactions submitted later.

- Test synchronization under poor connectivity conditions.

### G — Operations, archival & backups

- Define retention policy (≥5 years) and archival format (machine-readable + human-readable).

- Implement tamper-evident archival (hashing, digital signatures if needed) and backup schedule.

- Document retrieval process for audits and FTA requests.

- Ensure backups are encrypted and accessible in DR scenarios.

- Establish data purging policies aligned with legal requirements.

### H — Security & compliance

- Ensure encryption in transit (HTTPS/TLS) and encryption at rest.

- Implement access control: role-based permissions for invoice issuance/cancellation.

- Log all invoice lifecycle events (issue, submit, accept, reject, cancel).

- Perform vendor security due diligence (penetration tests, SOC reports).

- Include data residency and cross-border transfer clauses in vendor contracts (if applicable).

- Ensure privacy impacts are assessed (customer data).

### I — Testing & validation

- Create test plan & test cases (positive, negative, boundary, concurrency).

- Prepare test data sets for each invoice type and channel (B2B, export, credit notes, self-billing).

- Execute unit tests for exporter and integration tests to ASP sandbox.

- Perform end-to-end tests: invoice creation → PINT file → ASP submission → ASP response → archival.

- Test error flows: missing mandatory fields, invalid values, duplicate invoice IDs.

- Run performance tests for peak invoice volumes (throughput).

- Maintain a test audit log and remediation list.

### J — Pilot & roll-out

- Select pilot scope (single legal entity, channel or region).

- Run pilot for a minimum period with reconciliation and stakeholder sign-off.

- Collect feedback and update mappings, templates, SOPs.

- Roll out in stages: by legal entity → by channel → full enterprise.

- Communicate cutover dates to customers and suppliers as needed.

- Maintain hypercare support for the initial go-live window.

### K — Finance, tax & legal

- Update accounting policies to reflect e-invoice issuance and corrections.

- Train tax team on reading machine-readable invoices and ASP reports.

- Define correction workflow (credit note vs amendment) and approval flow.

- Update invoice templates with any required legal text, TRN, and references.

- Ensure VAT calculation logic matches UAE requirements in all scenarios (zero-rated, exempt, exports).

- Liaise with external tax advisors to confirm compliance.

### L — Training & documentation

- Prepare SOPs for: issuing invoices, cancelling, issuing credit notes, dispute handling, reconciliation, escalation.

- Train Finance and Sales teams on new templates, tools, and error messages.

- Train field staff (van sales) on offline behavior and retry/reconciliation steps.

- Prepare customer support scripts for invoice queries.

- Maintain a change log and release notes for each change.

### M — Monitoring, reporting & KPIs

- Implement dashboards for submission success rate, rejections, latency, volumes, ASP SLA compliance.

- Set KPIs: % accepted first submission, avg time to acceptance, number of rejections per 1,000 invoices.

- Automate daily reconciliation reports (ERP vs ASP vs archived).

- Schedule periodic compliance audits & readiness reviews.

### N — Contracts & vendor management

- Execute contract with ASP (SLA, uptime, security, pricing, data portability).

- Ensure exit plan & data export capability on contract termination.

- Include indemnities & regulatory compliance obligations.

- Review ERP vendor support (PINT mappings, upgrades, compatibility).

- Maintain a supplier escalation matrix.

### O — Templates & deliverables to produce

- Gap analysis spreadsheet (completed).

- Field mapping matrix (current → PINT).

- Integration design doc & data flow diagrams.

- Test plan & test data.

- SOPs and training material.

- Go-live checklist and runbook.

- Archive & retrieval playbook for audits.

### P — Things to avoid / common pitfalls

- Avoid last-minute vendor selection (accreditation & sandbox access take time).

- Don’t assume PDFs are enough — machine-readable output is mandatory.

- Don’t hard-code PINT field mappings — keep mapping configurable for updates.

- Don’t ignore reconciliation between systems; reconcile daily during rollout.

- Avoid single point of failure for connectivity—implement failover & queued retries.

## How to use this checklist in your tracker

- Suggested columns: Checklist Item | Category | Priority (H/M/L) | Owner | Target Date | Status (Not Started / In Progress / Done) | Notes.

- Paste each bullet as a row and assign owners & priorities.

- Update status daily during integration & testing phase; escalate blockers to project sponsor.